Sisteems Engineering

ENG4000 Critical Design Review

Autonomous Spacecraft Impact Monitoring and Repair System

Team Members

Brandon Robinson – 207970445

Danut Tabacaru – 208040842

Victor Ho – 207971583

Faculty Advisers

George Zhu

Department of Earth Space Science and Engineering

Email:		gzhu@yorku.ca

Phone: 	416.736.2100 ext. 77729

PEO Advisers

Barry Barnett

Email:		Barry.Barnett@pwc.ca

March 10, 2010

© 2010 Sisteems Engineering. All rights reserved.

# Abstract

Sisteems Engineering has been working on an Autonomous Spacecraft Impact Monitoring and Damage Detection project since September of 2009.  This document contains updates on the progress since the last design update presentation.  The project consists of two phases: Impact Detection and Damage Detection.  The latter is the secondary objective.  The project team has been working on the two phases of the project and has obtained results for the impact detection.  The impact detection phase has reached its final stages with only minor calibration changes left to improve the results.  The focus has shifted to the completion of the secondary phase.  The project is within budget thanks to additional OCE and in-house funding from Professor George Zhu.  The project is on schedule as it approaches the final stretch.  Readers may be particularly interested Section 3 – Progress to Date, where much of the latest updates are discussed.

Table of Contents

Abstract	2

1.0 Introduction	4

2.0 Technical Description and Requirement	5

2.1 Phase 1: Impact force magnitude and position detection	5

2.2 Phase 2: Damage detection and analysis	6

3.0 Progress to Date	6

Test Apparatus	7

Data Acquisition and Analysis	9

Calibration Process	15

Force Position and Magnitude Detection Test Results	16

Finite Analysis and Modeling	16

Damage Detection using Ultrasonic Transducers	19

Milestones and Timetable	22

4.0 Obstacles Encountered	23

5.0 Budget Expenditure	24

6.0 Risk Management	25

7.0 Conclusion	25

Appendix	27

Background Information	27

Pulsing Circuit	30

ANSYS Analysis Figures	31

List of Figures

Figure 1: Top view of test plate and frame where forces are applied	9

Figure 2: Side view of test plate and frame	9

Figure 3: The 16 strain gauges bonded to the sanded surface of the test plate	10

Figure 4: Strain gauges connected to the NI cDAQ-9174 chassis with two NI 9235 stain gauge modules	11

Figure 5: Block diagram for calibration software	12

Figure 6: Block diagram for force and position calculation	15

Figure 7: Force measuring device used for calibration	17

Figure 8: Pulsing circuit to drive ultrasonic transducers	21

Figure 9: Screen shot of oscilloscope showing pulse and ultrasonic signal	23

Figure 10: Pulsing Circuit Diagram	31

Figure 11: Plate area and strain gauge areas combined	32

Figure 12: ANSYS Plate Model with 0.5” square elements and a 70 N force indicated by red crosses	32

Figure 13: Total Strain in the X direction	33

Figure 14: Total Strain in the Y direction	33

Figure 15: Calibration GUI	34

Figure 16: Force and Position GUI	34

List of Tables

Table 1: Tasks to complete and expected completion dates	24

Table 2: Budget	25

Table 3: Expected costs of items to be purchased	26

# 1.0 Introduction

The purpose of this critical design review is to update the reader on the progress of Sisteems Engineering’s Autonomous Spacecraft Impact Monitoring and Damage Detection project as it enters the final stage. This document contains the details of the hardware and software developed for the project and status on budget expenditure, milestones and obstacles that had to be overcome.

Sisteems Engineering is engaged in a project to design an autonomous system that will monitor impact forces on spacecraft panels and detect damages that may have occurred during the impacts.  This system is particularly important for thermal protection panels.  The motive behind this project is to increase the safety and performance of spacecrafts since unexpected events such as impacts from foreign objects during operation can severely damage a spacecraft, hindering the mission to be unsafe and unsuccessful.  More background information on the importance of spacecraft panel impact monitoring and examples of tragedies caused by impacts can be found in the Appendix.

The project is divided into two phases.  The first and fundamental phase will be designing a method to determine the location and magnitude of impact forces on a spacecraft panel.  This system is the basis of the autonomous health monitoring system and designing it is the primary objective of this project.  The second phase consists of detecting damage on a panel using ultrasonic transducers.

# 2.0 Technical Description and Requirement

This section lists the technical descriptions of what is required for each phase of the project. The general requirements and process is described in this section.  See the Progress to Date section for details on the methods used and the results from the testing.

## 2.1 Phase 1: Impact force magnitude and position detection

The interface of the impact force detection system consists of an aluminum test panel that will allow users to apply test forces on the surface of the panel.  The user is able to view the applied forces on the computer display connected to the panel.  The input of this phase consists of the strain measurements taken from 16 strange gauges and is sent to the computer for processing via a data acquisition system.  The output of this phase is the calculated magnitude and position information displayed on the computer screen determined by the developed computer software.  The hardware required for this phase includes an aluminum plate, frame, strain gauges, data acquisition system, and a computer for processing.  Software will be written to interpret the strain readings into force calculations for both magnitude and position on the plate.  The generated results are expected to be within an inch of the actual position and within 5N of the force magnitude.

In addition to the physical test setup, the impact forces on the plate will be modeled using finite element analysis software.  The modeled results will be used to provide an idea of the strain acquired by each of the strain gauges.  Testing of the impact force position and magnitude phase of this project will consist of applying various forces in known positions of the test panel and comparing the results from the developed software with the actual values.  Through testing, the developed software can be tweaked and refined to most accurately determine actual magnitude and position values.  The panel material must also be tested to find deformation and breakage limits and comparing them to physical values.

## 2.2 Phase 2: Damage detection and analysis

The damage detection and analysis stage detects and confirms the presence of damage.  Using information of the magnitude of the force from the first phase and the characteristics of the panel material, the system determines if damage is imminent at that particular location where the force occurred.  If the detected force is in the range that the material may endure deformation or breakage, ultrasonic waves will be used to confirm if significant damage actually exists on the panel and the extent of the damage.  The hardware for this phase consists of aluminum test plates, four or more transducers, a pulsing circuit used to drive the transducers, a power supply to drive the pulsing circuit, and a digital oscilloscope connected to a computer.

To test the damage detection system, various damaged aluminum panels are used with the positions of the damaged areas known.  The developed software accurately detects the damage on the panels.  The software-generated locations are compared to the actual positions of the damage so that the software can be tweaked to most accurately detect the damage.

# 3.0 Progress to Date

From the time since the second design update the project has undergone much progress to achieve the desired objectives.  All equipment and test apparatus to complete Phase 1 of the project (force detection) has been built and assembled.  This equipment includes the test plate and frame, data acquisition system, and strain gauges.  Software has been developed to perform calibration of the test plate to produce coefficients of the least squares model.  The position and magnitude determination software has also been created and tested.  Phase 1 is in its final stages as final testing and calibration improvements are all that remain for the phase.  The pulsing circuit for Phase 2 has been completed and tested and the development of the software for Phase 2 will become the new focus for the remainder project time.

## Test Apparatus

A test plate was created out of industrial 6061-T6 grade aluminium measuring 14.5” x 14.5” with a 1/16” thickness.  Initially a 1/8” thick test plate was to be used but the thickness proved to be too rigid and as a result a 1/16” thick test plate was cut.  An aluminum frame for the test plate was designed using drywall brackets.  The frame and the aluminum plate were drilled with evenly spaced holes, 0.566” apart, so that they could be attached together with screws, washers and nuts.  The frame was attached to the edges of the test plate so that there was a 12” x 12” unsupported area on the test plate.  The frame is attached to the top and bottom of the plate, ‘sandwiching’ the edges of the plate for rigidity.  Four holes were drilled on the sides of each of the lower frame pieces to route the wiring through to the data acquisition modules.  A coordinate grid was marked off on the test plate to provide reference for where the test forces will be applied. Below in Figures 1 and 2 is the top and side view of the frame, respectfully.

Figure 1: Top view of test plate and frame where forces are applied

Figure 2: Side view of test plate and frame

The strain gauges purchased that are used for this project are Vishay CEA-13-240UZ-120.  These strain gauges are 0.5” in length and 0.2” in width.  To prepare the plate for the strain gauges, the plate was thoroughly sanded with 220 and 400 grit sand paper.  This ensured that the strain gauges would make the best contact with the plate as possible.  The strain gauges were carefully glued to the surface of the test plate using the Vishay M-Bond 200 strain gauge conditioning and bonding solutions.  The strain gauges were glued four per side, evenly spaced 2” between each other, which can be seen below in Figure 3

Figure 3: The 16 strain gauges bonded to the sanded surface of the test plate

Thin strain gauge wires were soldered to the contact patches on the strain gauges. The other end of the wires were soldered to a near by junction glued onto the plate, four per side.  The strain gauge wires from the strain gauges to the junctions were then glued to the plate to avoid movement.  These junctions were used to connect more sturdy and usable shielded wire to the data acquisition modules.

## Data Acquisition and Analysis

The data acquisition system consists of the NI cDAQ-9174 chassis that houses two NI 9235 8-channel quarter-bridge strain gauge modules.  This system provides an interface between the strain gauges and the computer where the analysis is performed.  All 16 strain gauges were attached to the 16 channels of the strain gauge modules using special purpose strain gauge wiring, which can be seen below in Figure 4.

Figure 4: Strain gauges connected to the NI cDAQ-9174 chassis with two NI 9235 stain gauge modules

The developed analysis software was created in visual C# using the NI Measurement Studio library.  The NI measurement studio library provides several benefits and useful features for the project. It provides instant connectivity with NI products. It provides many GUI libraries specifically geared towards data acquisition and analysis such as graphs and indicators. It also provides many analysis functions such as signal generating, processing, and filtering. Since these libraries are built upon visual C++, the data acquired is not limited by specific software functions such as in LabView. Instead, it is extremely flexible and modular as specific libraries and functions can be developed to run the hardware exactly as needed by the project specifications and requirements.

The data acquisition software to be developed is split into two separate parts. The first part is the calibration. The block diagram for this section can be seen in Figure 5 below.

Figure 5: Block diagram for calibration software

This part of the software acquires the strain gauge readings at a known force, x, and y position and eventually (after enough data is gathered), performs a least squares adjustment to output coefficients for a mathematical model. The way the software performs these operations is as follows. A Graphical User Interface (GUI) that was developed specifically for the software allows the user to type as input a data file name (where the data will be stored), the current x position of the measurement, the current y position of the measurement, the current force of the measurement, and the output coefficient file name. These can all be seen in the GUI diagram shown in the appendix. After this data is input, the “Perform Measurement” button can be used to take strain gauge measurements. If no measurement has been initially taken, an initial measurement is taken, that can be used as reference, and the files are prepared for output. If an initial measurement has been taken, the software reads in data from the strain gauges and averages it to get a single strain reading for the specified inputs. A table showing the deviation in average and standard deviation of the signals acquired is also shown on the GUI after taking a measurement. This is useful as it allows quick analysis after each measurement to ensure that there are no problems. The final data of all of the measurements and inputs is saved into a file.

After enough data is gathered, the user can choose to perform the coefficient calibration. This is done by clicking the button “Perform Calibration”. If the software detects that there have been no measurements taken in the running instance, it will default to read the file specified by the user and perform the calibration using data in that file. If there have been measurements taken, the software re-reads the file that was previously output to check for consistency and performs the least squares calibration. The least squares calibration uses the following model. Please see the general model in the appendix for further information.

In the calibration model, a 2nd order 2 dimensional polynomial model is used. This type of model is sufficient as force is linearly related to strain while position is inverse squarely related to force. Therefore, the function used is,

Where,

a,b,c,d,e,g are the unknowns for each strain gauge i

r,f are the range and force for each strain gauge i.

The unknown parameter vector, Jacobian matrix, and observation matrix are then,

and to solve for the unknown parameters,

The second part is the force and position calculation. The block diagram for this software can be seen in Figure 6 below.

Figure 6: Block diagram for force and position calculation

The software consists of a GUI that reads in coefficient data and allows the user to switch data acquisition on and off. The GUI can be found in the appendix. The coefficient data is read in from a file that is specified by the user.  The data acquisition is performed continuously at an interval of 0.1 seconds. This time interval is created as the acquisition card is set to read in 1000 samples at a frequency of 10,000 Hz. The data itself is read in, averaged, and then sent to a different least squares model that inversely calculates force and position of the applied force using the provided coefficients. The user is able to start and stop this process at any time. If no coefficients file is loaded, the software will show a consistent value of 0 for force and position even if a force is being applied. The least squares model, in this case, uses the following least squares model.

In the force and position case, the least squares model is essentially reversed. Rather than finding the unknown polynomial model equations, the x position, y position, and force are found using measured strain gauge readings and the known parameters. Therefore, the function used is,

where the only different parameters are x0 and y0 which are the x and y positions of the strain gauges. The unknown parameter vector, Jacobian matrix, and observation matrix are then,

and to solve for the unknown parameters,

## Calibration Process

The calibration process is used to develop the coefficients of the least squares model.  The calibration process involves using a force measuring device and manually applying various forces on every marked coordinate of the test plate.  The device can be seen in Figure 7.  There are 121 coordinate points on the test plate and each point is calibrated with forces from 26N to 70N in increments of 4N, 5 or more times each.  This amounts to over 6655 measurements for the whole plate.

Figure 7: Force measuring device used for calibration

## Force Position and Magnitude Detection Test Results

Using the latest calibration data, the developed software was able to detect forces within an inch range of the actual coordinate position and within 5N of the actual applied magnitude.  This meets the specification outlined in the requirements but further calibration will be done to obtain the best results possible.

## Finite Analysis and Modeling

The finite element analysis and modelling is being carried out using the educational version of ANSYS 10.0 finite element modelling software. The system model will be used to provide theoretical strain readings of the physical system.

A 12” x 12” aluminum test plate with 1/16” thickness was created in ANSYS where various loads and impulse forces can be applied to the plate. The plate was modelled using the Shell 8node93 element type with a thickness constraint. The 8node93 element type has six degrees of freedom at each node. It was designed to have plasticity, stress stiffening, large deflection, and large strain capabilities. Young’s modulus was input as 68.9 GPa, Poisson’s ratio as 0.33, the density as 2700 kg/m3, and the plate was set to have isotropic properties.

In order to obtain accurate strain readings, elements representing each specific strain gauge were created. The corner coordinates of each strain gauge was calculated using Matlab. The Matlab output was used to determine the corner coordinates of each strain gauge in ANSYS. The key points were used to generate separate areas representing the strain gauges and then four corner points were used to generate the plate area. The strain gauge areas were subtracted from the plate area to create holes. New areas were created where the holes were in order to combine the strain gauge locations with the area of the plate. Doing so allowed separate elements to be created in order to easily determine the strain readings. The mesh table tool was used to set the areas of the strain gauge areas to 0.0054 m, the width of each strain gauge. It is important to have a small element dimension in order to provide forces at the same locations as required by the physical model calibration. If the elements are small enough, the surface of the force applicator can be modelled. The elements of the plate area were set to 0.25” square (0.0762 m). See Figure 11 in the appendix for an illustration of the strain gauge model setup.

Unfortunately, due to the limitations of the educational version of ANSYS 10.0, the mesh element number limit was exceeded and would not process. The element size was increased, but the same problem occurred. This was because of symmetry problems between elements created for the strain gauges and the main plate elements. ANSYS would attempt to create more elements with different dimensions and side numbers to accommodate for the symmetry problems relating to the strain gauges.    To counter this, the strain gauge areas were removed and the strain at each gauge can be estimated by examining the element components within the key points plotted with the output.

Boundary conditions were applied along the perimeter of the frame to simulate the physical test frame. A continuous boundary that allows no displacement in all degrees of freedom was placed along all four sides to simulate the frame sandwich structure.

The mesh was set up according to the physical model calibration points. Since the physical system is being calibrated at points with adjacent separations of 12” (0.3048 m) then the mesh must be set up to have nodes that correspond to these points. The mesh must have nodes at an even division of 12” in order to do this. The best ANSYS can do without reaching the element limit is 0.5” (0.0127 m). A smaller spacing was desirable in order to model the shape of the surface applying the force, but since the surface measures approximately 0.2” (0.005 m) then either a point load or a cross-combination of point loads will have to suffice (more on this below). The resulting mesh measures 24 x 24 (576) square elements where the edge length is 0.5” (0.0127 m).

Since the mesh is set up and the boundary conditions are placed, a force can be applied, and the strain gauge measurements can be taken. See Figure 12 in the appendix for an illustration of the mesh with the applied force location shown. The applied force appears centered at X = 8” and Y = 8” in the positive Z direction, which points into the page. The nodes halfway between each of the adjacent cross-nodes have been used to approximate the circular shape of the surface area that applies the force. The nodes over exaggerate the size from a width of approximately 0.2” to a width of 0.5” (0.0127m).

Now that the modelling, meshing, boundary conditions, and loads have all been applied, the solution is now ready to be solved. The solution was solved and two total strain element contour maps were produced, which can be seen in Figure 13 and 14 in the appendix. Figure 13 represents the strain in the X direction, indicating the values that would be seen by the strain gauges on the left and right side. Similarly, Figure 14 represents the strain in the Y direction.

## Damage Detection using Ultrasonic Transducers

Damage detection using ultrasonic transducers consists of the ultrasonic transducers, a pulsing circuit that powers the transducers, and data acquisition and analysis software.  The pulsing circuit has been built and tested functional. A circuit diagram of this circuit can be found in the appendix. The pulsing circuit currently runs off a 12V computer power supply and is shown in Figure 8.

Figure 8: Pulsing circuit to drive ultrasonic transducers

The first section of the circuit amplifies the initial DC 12V to an amount between 100V and 400V (or higher if needed). The amount of amplification depends on the transformer coil used. The transformer coil will be chosen based on the type of transducers that will be purchased at a later date. This amplification is obtained using a 555 timer chip, a transformer coil, and a series of voltage ladders. Initially the 555 timer creates a square wave with a 12V amplitude and a 10us period. This square wave is conditioned using a simple transistor and is used to drive a powerful MOSFET that sends current to the coil. The transformer coil smoothens out the square wave into a sinusoid and essentially outputs an AC signal. This signal is amplified from the initial 12V amplitude to a larger amplitude based on the number of turns the coil possesses. The current coil amplifies this amplitude by about 3 times. The amplified AC signal is then sent to a series of three voltage ladders. The voltage ladders rectify the signal back to DC and should theoretically amplify this signal another 3 times. Current testing using a coil that provides a 40V AC signal shows a DC signal of about 122V at the output of the ladder. Although this value seems to be in agreement with what the theoretical output is, when a load (such as a transducer) is applied to this DC signal, the voltage drops to a value around 100V. This is due to the lack of current that can be stored and travel through a voltage ladder (limited by its high capacitance).

The second section of the circuit creates a downward pulse that is amplified using the previously mentioned section. This pulse is created using a 555 timer, a class C amplifier, and a class A amplifier. The class C amplifier consists of two transistors in a certain configuration while the class A amplifier consists of one MOSFET. Initially the 555 timer is used to create an upward pulse with an amplitude of 12V, a width of 10us and a period of 10ms. This pulse is sent to the class C amplifier. This amplifier is used to drain enough current from the power supply such that the pulse can be amplified to a high voltage. The output of this amplifier is the same pulse but has the potential to draw more current if needed. This pulse is sent to the class A amplifier that uses the before mentioned amplified DC signal. This amplifier then amplifies (and inverts) the pulse to whatever the amplified DC voltage is. Current testing creates an almost perfect pulse with an approximate 100V drop.

For testing purposes, two cleaning transducers were placed in a test position and the pulsing circuit was used to drive one of them. The output of the other transducer was measured on the oscilloscope. Figure 9 below shows the 100V amplified downward pulse (Channel 1 – Yellow) and the ultrasonic signal measured (Channel 3 – Magenta).

Figure 9: Screen shot of oscilloscope showing pulse and ultrasonic signal

The software used to acquire and analyse the data from the oscilloscope will be also be developed using visual C++ and the NI measurement studio software. It will interface with the software developed for damage detection.

## Milestones and Timetable

The schedule of tasks to complete is in line with the schedule proposed in the second design update presentation.  The primary phase of the project is near completion and the focus is now on phase 2.  It is expected that phase 2 will near completion at the end of March, leaving a few weeks in April to address the fine details of the project.  The proposed third phase was cancelled in the last design review since primary phase proved to require more time than initially planned.  The most important milestones have been reached, meaning the primary objectives of the project are completed and undergoing minor improvements.  The remaining time will be spent further improving the first phase of the project while completing the secondary phase of the project.

| Task | Expected Completion Date | Status |
| --- | --- | --- |
| Attach Frame | 2-Feb-10 | Complete |
| Secure Strain Gauges on Test Plate | 9-Feb-10 | Complete |
| Testing of Force Detection Using Strain Gauges | 16-Feb-10 | Complete |
| Complete Circuit to Drive Transducers | 12-Jan-10 | Complete |
| Obtain Transducers | 22-Feb-10 | Complete |
| Complete Software to Analyze transducer Data | 10-Mar-10 | Ongoing |
| Testing of Damage Detection Using Ultrasonic Transducers | 28-Mar-10 | Ongoing |
| Finalize Display Poster | 14-Apr-10 | Ongoing |
| Final Preparation for Demo Day | 18-Apr-10 | Ongoing |

Table 1: Tasks to complete and expected completion dates

# 4.0 Obstacles Encountered

There were a few unexpected obstacles that had to be overcome.  Initially, the very thin gauge, low resistance wire was soldered to the strain gauges and then connected directly to the data acquisition system.  This proved to be unreliable because the wire was easily tangled and easily broken.  This was resolved by using a wiring junction and connecting the thin gauge wire from the strain gauge to the junction and shielded ‘triple’ wire from the junction to the data acquisition modules.  This wiring configuration allows the test set up to be much tidier.

One of the obstacles occurred during the ANSYS development, which is discussed on page 15.

Another obstacle was encountered during calibration.  After applying forces on the test plate the plate would stay slightly deformed after the force was removed.  The sensitivity of the strain gauges could detect the very slight deformations in the plate and as a result the zero reading would be slightly off.  To counter this effect, the zero reading was recalibrated after the measurements for each point was complete.

The initial force position and magnitude determination results using the data acquired were off by about an inch in position and 5N in magnitude.  To improve the results each force measurement during calibration is taken at least 5 times, making the coefficients of the model more accurate.  It was found that the strain gauges are extremely sensitive to temperature variations.  The environment where the calibration was performed has varied in temperature during the process and as a result the calibration contains some fluctuation.  To address this, additional calibration will be performed in a temperature-controlled environment to further improve the solutions.

# 5.0 Budget Expenditure

All the items necessary for the design have been purchased and put to use.  An important mention to the budget is expenditure is the $3500 OCE grant given for the project.  This grant in addition to in-house contribution from Professor Zhu was used to purchase the data acquisition system.  The NI cDAQ-9174 chassis and NI 9235 strain gauge modules that made up the data acquisition system totaled to be $4289.35.  With this expense resolved, the remaining items could be purchased within the initial $1000 budget.

Table 2: Budget

| Items Purchased | Initial Cost Estimate | Previous Cost | Updated Cost |
| --- | --- | --- | --- |
| Aluminum Plate | $10 | $12 | $12 |
| Frame | - | $9.03 | $48.76 |
| Strain Gauges and Bond | $400 | $224.70 | $224.70 |
| Data Acquisition Equipment | $800 | $4,289.35 | $4,289.35 |
| Sandpaper | - | $3 | $14.12 |
| Electronic Circuit Equipment | - | $94.48 | $94.48 |
| Tektronix 2024b Oscilloscope | - | in-kind | in-kind |
| Total* | $1,210 | $4,632.56 | $4,683.41 |
| Total | $410 | $343.21 | $394.06 |

The budget has only changed slightly from the accumulated cost from the Preliminary Design Report. The additional cost comes from the purchase of screws, nuts and washers for the frame.  There are no more major purchases for the project with the exception of test plates and extra transducers for the secondary phase. The last item remaining in the budget is the final project poster display.

| Items to be Purchased | Expected Costs |
| --- | --- |
| Aluminum Plates and Transducers (if required) | $200 |
| Project Demo Poster | $100 |
| Total | $300 |

Table 3: Expected costs of items to be purchased

# 6.0 Risk Management

At this point in the project there are no major risks remaining.  The primary objective has reached its final stages and the secondary phase is now the new focus.  There is enough time and budget to perfect the primary stage and develop the secondary phase.  The team has already planned the methods and materials for the final demonstration.

# 7.0 Conclusion

This report updated the status of the Sisteems Engineering Autonomous Spacecraft Impact Monitoring and Damage detection to the reader before the final demonstration date.  Sisteems Engineering has demonstrated working results of its primary phase, the force impact position and magnitude detection.  The project is within budget and going according to schedule.  The remaining time will be spent perfecting the primary phase while completing the secondary damage detection phase.  The team members acknowledge the direction the projecting is heading in this final stretch and strive make the most of the project for the demonstration day.

# Appendix

## Background Information

An important aspect to consider when designing spacecraft is to design it to withstand any forces that could potentially cause damage. Spacecraft are easily susceptible to damage due to debris during launch, spaceflight, as well as re-entry through the Earth’s atmosphere. On February 3, 2003, the Space Shuttle Columbia was destroyed during re-entry into Earth’s atmosphere, killing seven crew members.1 A piece of thermal insulation foam that weighed about 0.54 kilograms broke from the External Tank and struck the Reinforced Carbon-Carbon panels of the left wing of Columbia at 840 m/s during launch.1 A hole estimated to be 15 to 25 cm in diameter was created in the Thermal Protection System (TPS), which allowed hot gases to enter the wing during re-entry, which lead to the destruction of the Space Shuttle. NASA engineers suspected damage, but NASA managers limited the investigation.1

The Columbia accident is one of many reasons why an SHM system should be required on all space shuttles. Boeing Company specified that the TPS is one of the most susceptible areas on a spacecraft to be damaged by debris.2 By introducing an SHM system, damage could be detected before re-entry into the atmosphere, potentially saving lives. SHM has been used for a wide range of applications including transportation systems and civil infrastructures; however, it is difficult to implement an SHM system in space due to the harsh environment.2 An SHM system must be able to detect the location of any damage on the spacecraft and also be able to provide a quantitative measure of the damage.

There have been several techniques developed using sensor-based impact identification, which can be found in literature [3-9]. Each system can be classified as either a neural network-based approach or a model-based approach. A neural network is able to identify impact location effectively, but does not quantify impact force efficiently.2 The neural network would be calibrated system of several strain sensors, which detect any impact forces and provide the impact location by matching the strain data from each sensor to a data base of strain matrices. The strain matrices data base would be created by collecting physical strain data caused by known forces at known locations. The second technique detects force using a model of the structure.2 It may be simple to calculate strain due to a force impact with a physical model, but the inverse problem is difficult and iterative methods must be used. Iterative methods have been proposed in [10]; however, iterative methods are not only slow, but they are also difficult to use for complicated structures.2 A mixed approach was proposed in [10] and [11], which combined a neural system with a model. Finite element analysis was used to acquire strain caused by known forces using simulated strain sensors. This data was used to train a system model. Physical strain tests could then be compared with the system model and an accurate location and impact force can be determined. The mixed method was used successfully on stiffened panels as well as TPS tiles.2

There have been several methods proposed to detect any damage to a spacecraft rather than detecting a force and modeling the damage. In the literature [12], a low cost impedance method used to detect structural damage and bolt loosening was discussed. Piezoelectric patches were used to send high frequency excitations through the structure they were bonded to, which provided information on the impedance of the structure.12 The impedance of the structure would change if it experienced any structural change. Damage was detected by comparing the FFT’s of each measurement with a baseline, then calculating the root mean square deviation. The root mean square deviation provided a measurement of damage as a single number.12 The authors assumed the FFT analyzer and the required analysis functions could all be performed on one single chip in order to be small enough for deployment.2 A short literature review was provided in [12], which discussed research previously conducted in relation to wireless SHM systems, focusing on decision making capabilities and local computing.

Once damage is detected that could put the mission into jeopardy, there must be some way to repair the spacecraft. For example, it would be inefficient to launch another Space Shuttle to transport astronauts down to Earth who were onboard a damaged shuttle. Self-healing mechanisms are currently being studied. In the literature [12], a self-healing composite was described, which was able to repair cracking caused by impact, mechanical loading, or thermal loading. An aluminum composite could be created by embedding micro fibres filled with an adhesive into the aluminum. If any cracking or puncturing occurs, the fibres would break, and the adhesive would polymerise due to an embedded catalyst, which would effectively seal the damaged area.12

## Pulsing Circuit

Figure 10: Pulsing Circuit Diagram

## ANSYS Analysis Figures

Figure 11: Plate area and strain gauge areas combined

Figure 12: ANSYS Plate Model with 0.5” square elements and a 70 N force indicated by red crosses

Figure 13: Total Strain in the X direction

Figure 14: Total Strain in the Y direction

Calibration GUI

Figure 15: Calibration GUI

Force and Position GUI

Figure 16: Force and Position GUI

General Least Squares

The general expression for performing least squares adjustment is,

where,

L			Observations

X			Unknown parameters

Function of the unknown parameters X

v			Observation corrections, residuals

Parameter corrections

B = 		Jacobian matrix

The goal of least squares is to minimize the sum of the square of the residuals v. Mathematically, this can be written as,

This means that by progressively calculating a new  over  many iterations, a better answer for the unknown parameters can be calculated.

Works Cited

1	“Space Shuttle Columbia Disaster.” Wikipedia 2009.  <http://en.wikipedia.org/wiki/Space_Shuttle_Columbia_disaster>.

2	Change, Fu-Kuo; Kim, Yujun; Markmiller, Johannes & Yang, Jinkyu. “Design of SHM-Embedded Structures for Space Operation Vehicles.” Stanford University.

3	M.F. Gunther, A. Wang, B.R. Fogg, S.E. Starr, K.A. Murphy, and R.O. Claus,  1993. “Fiber optic impact detection and location system embedded in a composite material,” Proceedings of the SPIE, Vol. 1798, pp. 262-269.

4	J.F. Doyle, 1987. “Experimentally determining the contact force during the transverse impact of an orthotropic plate,” Journal of Sound and Vibration, Vol. 118, pp. 441-448.

5	E. Wu, J.-C. Yeh, and C.-S. Yen, 1994. “Identification of impact forces at multiple locations laminated plates,” AIAA Journal, Vol. 32, pp. 2433-2439.

6	R. Seydel and F.K. Chang, 2001. “Impact identification of stiffened composite panels: I. system development,” Smart Mater. Struct., Vol. 10, pp. 354-369.

7	K. Chandrashekara, A.C. Okafor, and Y. P. Jiang, 1996. “Estimation of contact force on composite plates using impact induced strain and neural network,” Proceedings of the SPIE, Vol. 218, pp. 320-330.

8	F. Akhavan, S.E. Watkins, and K. Chandrashekara, 1996. “Recovery of impact contact forces of composite plates using fiber optic sensors and neural networks,” Proceedings of the SPIE, Vol. 2839, pp. 277-288.

9	R.T. Jones, J.S. Sirkis, and E.J. Friebele, 1997. “Detection of impact location and magnitude for isotropic plates using neural networks,” Journal of Intelligent Material Systems and Structures, Vol. 7, pp. 90-99.

10	J. Park, F.-K. Chang, 2005. “System identification method for monitoring impact events,” Smart Structures and Materials 2005: Modeling, Signal Processing, and Control. Edited by Smith, Ralph C. Proceedings of the SPIE, Vol. 5758, pp. 189-200.

11	F.-K. Chang, J. Markmiller, 2005. “Composite Design with SHM,” Proceedings of the 5th International Workshop on Structural Health Monitoring, Stanford University.

12	Grisso, Benjamin Luke. “Advancing Autonomous Structural Health Monitoring.”